AI DEVELOPMENT & ADOPTION

REQUEST FOR PROPOSAL TEMPLATE

Enterprise & Public Sector Procurement

AI PROMPT-READY EDITION

Embedded instructions for ChatGPT, Copilot, Gemini, Claude, Perplexity and enterprise AI assistants

| Issuing Organization | [ORGANIZATION NAME] |
| --- | --- |
| RFP / Solicitation No. | [RFP NUMBER] |
| AI Initiative / Project | [PROJECT / PROGRAM NAME] |
| Issue Date | [DATE] |
| Proposal Due | [DATE / TIME / TIME ZONE] |

Free professional template provided by Thought Media™

Customize with your procurement, legal, risk, security and accessibility teams before release. Contact us for assistance with custom RFP writing services.

This template is a procurement-planning resource and should be adapted to the issuing organization’s policies, applicable law, AI governance standards and contracting requirements.

# How to Use This Template

This template is designed for U.S. enterprise and public-sector procurements involving custom artificial intelligence, generative AI, AI agents, machine learning, retrieval-augmented generation (RAG), workflow automation, AI-enabled applications and broader AI adoption programs. It is intentionally comprehensive so issuing organizations can remove, revise or expand sections to match the actual initiative.

Use the document as a structured starting point. Bracketed fields should be completed with verified organizational information before release. Requirements that do not apply should be removed rather than left ambiguous. Organizations should involve procurement, legal, cybersecurity, privacy, data, accessibility and operational stakeholders as appropriate.

Recommended workflow:

Define the business problem, intended users, expected outcomes and decision authority before selecting AI technologies.

Inventory current systems, data sources, identity platforms, security controls, integrations and existing AI tools.

Prioritize AI use cases according to business value, feasibility, risk and data readiness.

Decide which requirements are mandatory, rated, optional, pilot-only, production-required, or vendor-recommended.

Complete the Scope of Work, AI governance, model/data requirements, pricing schedules and evaluation model before publishing.

Conduct procurement, legal, privacy, security, data, accessibility and records-management review.

Release the RFP with a defined bidder question period and addenda process, then evaluate only against the published criteria.

AI INSTRUCTION: Do not overwrite confirmed organizational facts. Ask for missing information before drafting high-impact requirements, budgets, legal terms, security controls, AI governance requirements or mandatory bidder qualifications. Clearly label recommendations that require procurement, legal, privacy, security, data, accessibility or executive approval.

# AI Operating Instructions

Use these instructions when adapting this RFP with an AI assistant or internal agent. The objective is to accelerate drafting while preventing the model from inventing organizational facts, compliance obligations or technical requirements.

| RULE | AI BEHAVIOR |
| --- | --- |
| Verified facts first | Treat only user-supplied information and approved source documents as confirmed. |
| Ask before assuming | If a material fact is missing, ask a targeted question or insert a clearly labeled placeholder. |
| Separate requirements from recommendations | Distinguish mandatory organizational requirements from AI-recommended options. |
| Do not invent compliance | Never invent statutes, security classifications, insurance limits, certifications, data-residency obligations or accessibility requirements. |
| Risk-tier the use case | Identify whether the proposed AI can affect people, money, access, safety, legal rights, sensitive data or critical operations; escalate higher-risk use cases for human review. |
| Preserve auditability | Maintain an assumptions log, open-questions list, proposed edits and items requiring human approval. |
| Optimize comparability | Draft bidder-response and pricing requirements so competing proposals can be evaluated consistently. |
| Protect procurement integrity | Do not tailor requirements to favor a particular vendor, model provider or platform unless the organization has a documented permissible reason. |

AI INSTRUCTION: At the start of customization, interview the user about the organization, intended AI use cases, users, data sensitivity, current systems, risk tolerance, existing AI policy, required integrations, cloud environment, accessibility obligations, budget, timeline, pilot expectations and production operating model. Produce an “Open Questions & Assumptions” list before finalizing any section.

# Table of Contents

| SECTION | PAGE |
| --- | --- |
| How to Use This Template | 2 |
| AI Operating Instructions | 3 |
| 1. Procurement Administration | 5 |
| 2. Organization & AI Program Background | 5 |
| 3. AI Objectives & Success Measures | 7 |
| 4. Current-State Systems, Data & AI Maturity | 7 |
| 5. Scope of Work | 8 |
| 6. AI Use Cases & Functional Requirements | 10 |
| 7. Technical Architecture, Models & Integrations | 11 |
| 8. Data, Privacy, Security & AI Governance | 12 |
| 9. Responsible AI, Human Oversight & Evaluation | 14 |
| 10. Accessibility, UX & Change Management | 14 |
| 11. Deliverables & Acceptance Criteria | 15 |
| 12. Pilot, Deployment, MLOps/LLMOps & Support | 16 |
| 13. Project Schedule & Governance | 17 |
| 14. Bidder Qualifications & Key Personnel | 17 |
| 15. Proposal Response Instructions | 18 |
| 16. Pricing & Commercial Model | 19 |
| 17. Evaluation Methodology | 21 |
| 18. Insurance, IP, Data & Contract Requirements | 22 |
| 19. Submission, Questions & Addenda | 22 |
| 20. Appendices & Response Forms | 23 |

Select a section title or page number to jump to that section.

# 1. Procurement Administration

Complete this section with the issuing organization’s solicitation controls. Dates, submission channels and communications rules should align with the organization’s procurement policies and any applicable public-sector requirements.

## 1.1 Procurement Schedule

| MILESTONE | TARGET DATE | NOTES |
| --- | --- | --- |
| RFP issued | [DATE] |  |
| Optional vendor briefing / pre-proposal conference | [DATE / N/A] | [Virtual / in-person / mandatory / optional] |
| Deadline for bidder questions | [DATE / TIME / TZ] |  |
| Responses / addendum issued | [DATE] |  |
| Proposal due date | [DATE / TIME / TZ] |  |
| Technical demonstrations / use-case workshops | [DATE RANGE] | [If applicable] |
| Security / architecture diligence | [DATE RANGE] | [If applicable] |
| Notice of intent / selection | [DATE] | Subject to procurement rules |
| Contract negotiations / execution | [DATE RANGE] |  |
| Anticipated project start | [DATE] |  |

## 1.2 Procurement Rules & Communications

All communications regarding this RFP must be directed to the designated procurement contact unless otherwise stated.

Oral interpretations are non-binding unless confirmed through a written addendum.

Bidders are responsible for monitoring the designated procurement portal or distribution method for addenda.

The organization may require demonstrations, architecture reviews, proof-of-concept discussions, interviews or best-and-final offers if permitted by policy.

Replace any reservation-of-rights language with wording approved by the organization’s procurement and legal teams.

AI INSTRUCTION: Populate the procurement schedule only from confirmed dates. If dates are unknown, leave placeholders and identify dependencies. Do not invent protest procedures, legal authorities, reservation rights or mandatory procurement clauses.

# 2. Organization & AI Program Background

[ORGANIZATION NAME] is [brief factual description of organization, mission, jurisdiction/industry, users served, geographic footprint and major programs/services]. The organization is seeking a qualified AI development and adoption partner to support [high-level AI / automation / modernization need].

## 2.1 Initiative Context

The organization is initiating this procurement because [BUSINESS / SERVICE / OPERATIONAL / MODERNIZATION DRIVERS]. Existing capabilities include [CURRENT SYSTEMS / DATA / AUTOMATION / ANALYTICS / AI TOOLS]. The selected vendor will be expected to work collaboratively with internal technology, data, security, legal, procurement and business stakeholders.

## 2.2 Stakeholders & User Groups

| STAKEHOLDER / GROUP | ROLE | PRIMARY NEEDS / CONCERNS |
| --- | --- | --- |
| Executive Sponsor | [ROLE] | Outcomes, governance, risk appetite |
| Business / Program Owner | [ROLE] | Use cases, workflow outcomes, adoption |
| IT / Enterprise Architecture | [ROLE] | Architecture, integration, maintainability |
| Data / Analytics | [ROLE] | Data quality, access, lineage, evaluation |
| Cybersecurity | [ROLE] | Threats, controls, monitoring, incident response |
| Privacy / Legal | [ROLE] | Data use, records, contracts, rights |
| Procurement / Finance | [ROLE] | Competition, pricing, contract controls |
| Accessibility / UX | [ROLE] | Inclusive and understandable experiences |
| End Users / Public / Staff | Audience | Trust, usability, reliability, recourse |

## 2.3 AI Maturity & Governance Context

| AREA | CURRENT STATE | DESIRED STATE |
| --- | --- | --- |
| AI strategy | [NONE / DRAFT / APPROVED] | [TARGET] |
| AI policy / governance | [STATUS] | [TARGET] |
| Approved model providers | [LIST / NONE] | [TARGET] |
| Data classification | [STATUS] | [TARGET] |
| AI risk review process | [STATUS] | [TARGET] |
| Model / prompt evaluation | [STATUS] | [TARGET] |
| AI operations / monitoring | [STATUS] | [TARGET] |

AI INSTRUCTION: Draft the organization and AI maturity background only from verified information. Ask which AI tools are already used, whether an AI policy exists, which data classifications apply, whether model providers are pre-approved, and which stakeholders have decision authority.

# 3. AI Objectives & Success Measures

Select, revise or add objectives that reflect the actual initiative. Keep objectives outcome-based and measurable rather than simply stating that the organization wants to “use AI.”

☐ Automate or augment defined workflows without removing required human accountability.

☐ Improve service quality, response time, productivity or user experience.

☐ Enable secure access to approved organizational knowledge and data.

☐ Create measurable operational, financial or service-delivery value.

☐ Integrate AI capabilities with existing enterprise systems and workflows.

☐ Establish governance, evaluation, monitoring and human-oversight controls appropriate to risk.

☐ Reduce vendor lock-in through documented architecture, data portability and model/provider flexibility where practical.

☐ Build internal capability through documentation, training and knowledge transfer.

## 3.1 Key Performance Indicators

| OBJECTIVE | POTENTIAL KPI | TARGET / BASELINE |
| --- | --- | --- |
| Productivity | Time saved, cycle time, throughput | [BASELINE / TARGET] |
| Quality | Accuracy, groundedness, error rate, rework | [TARGET] |
| Adoption | Active users, task completion, repeat usage | [TARGET] |
| Service | Response time, resolution rate, satisfaction | [TARGET] |
| Risk | Escalation rate, policy violations, unsafe actions | [TARGET] |
| Cost | Cost per task / inference / user / workflow | [TARGET] |
| Reliability | Availability, latency, failure rate | [TARGET] |
| Human oversight | Approval / override / escalation metrics | [TARGET] |

AI INSTRUCTION: Convert stated business goals into measurable AI outcomes. Do not invent baselines or targets. Ask for existing metrics and identify which measurements require a pilot before realistic targets can be established.

# 4. Current-State Systems, Data & AI Maturity

## 4.1 Systems & Integration Inventory

| SYSTEM / PLATFORM | PURPOSE | INTEGRATION METHOD | DATA SENSITIVITY |
| --- | --- | --- | --- |
| [CRM / ERP / CASE SYSTEM] | [PURPOSE] | [API / FILE / DB / MANUAL] | [CLASSIFICATION] |
| [DOCUMENT / KNOWLEDGE SYSTEM] | [PURPOSE] | [API / CONNECTOR] | [CLASSIFICATION] |
| [IDENTITY PLATFORM] | [PURPOSE] | [SSO / OIDC / SAML] | [CLASSIFICATION] |
| [CLOUD / DATA PLATFORM] | [PURPOSE] | [METHOD] | [CLASSIFICATION] |

## 4.2 Data & Knowledge Sources

| DATA SOURCE | OWNER | FORMAT / VOLUME | QUALITY / LIMITATIONS | PERMITTED AI USE |
| --- | --- | --- | --- | --- |
| [SOURCE] | [OWNER] | [FORMAT / SIZE] | [KNOWN ISSUES] | [YES / NO / CONDITIONAL] |
| [SOURCE] | [OWNER] | [FORMAT / SIZE] | [KNOWN ISSUES] | [YES / NO / CONDITIONAL] |

## 4.3 Existing AI / Automation

| TOOL / MODEL | USE CASE | OWNER | DATA USED | STATUS / ISSUE |
| --- | --- | --- | --- | --- |
| [TOOL] | [USE CASE] | [OWNER] | [DATA] | [PILOT / PROD / ISSUE] |
| [TOOL] | [USE CASE] | [OWNER] | [DATA] | [STATUS] |

AI INSTRUCTION: Create the current-state inventory from user-provided systems and source documents. Ask for system owners, APIs, authentication methods, data sensitivity, known data-quality issues, existing AI pilots and contractual restrictions on data/model use.

# 5. Scope of Work

## 5.1 Scope of Work Summary

The selected vendor will provide end-to-end AI strategy, discovery, design, development, integration, evaluation, deployment and knowledge-transfer services for [PROJECT / PROGRAM]. The vendor must translate approved use cases into secure, measurable and supportable AI capabilities while preserving human accountability and aligning with the organization’s architecture, data, security and governance requirements.

| WORKSTREAM | SUMMARY OF EXPECTED WORK |
| --- | --- |
| Discovery & AI Readiness | Stakeholder discovery, current-state assessment, data/system inventory, risk and feasibility review. |
| Use-Case Prioritization | Rank candidate use cases by business value, feasibility, risk, data readiness and implementation effort. |
| Solution Architecture | Define target architecture, model/provider approach, RAG, integrations, identity, data flows and operating model. |
| Prototype / Pilot | Build and evaluate a controlled prototype or pilot with measurable success criteria and documented limitations. |
| Production Development | Develop approved AI application, agent, workflow, model integration or automation capabilities. |
| Security & Governance | Implement controls for access, prompt injection, data handling, permissions, logging, human approval and incident response. |
| Evaluation & Validation | Test accuracy, groundedness, safety, security, performance, cost, usability and regression behavior. |
| Deployment & Operations | Implement CI/CD, environments, observability, model/prompt versioning, support, training and knowledge transfer. |

AI INSTRUCTION: Draft this Scope of Work Summary from confirmed objectives and use cases. Do not assume a specific model, cloud provider, architecture or agent framework unless required by the organization. Identify unresolved architecture and governance decisions as open items.

## 5.2 Discovery, Strategy & AI Readiness

Kickoff and stakeholder discovery.

Current-state AI, data, architecture, security and workflow assessment.

Use-case inventory and prioritization framework.

AI risk and governance gap assessment.

Target-state roadmap and implementation sequencing.

## 5.3 Use-Case Definition & Requirements

Document users, tasks, inputs, outputs and decision authority for each use case.

Define measurable success criteria and unacceptable outcomes.

Identify when AI may recommend, draft, classify, retrieve, summarize, decide or act.

Define human-review and escalation requirements.

Identify required integrations and data sources.

## 5.4 Data & Knowledge Preparation

Data/source inventory and access approvals.

Data quality and metadata assessment.

Knowledge-base design, document ingestion and chunking strategy where RAG is used.

PII/sensitive data treatment and redaction strategy where applicable.

Data lineage, retention, deletion and refresh processes.

## 5.5 Prototype / Pilot

Build a bounded pilot using approved data and environments.

Establish baseline and target metrics.

Test user workflows, model behavior, cost and latency.

Document limitations, risks, failure modes and production-readiness gaps.

Provide a go / revise / stop recommendation based on evidence.

## 5.6 AI Application / Agent Development

Develop approved AI interfaces, workflows, agents, orchestration or automation.

Implement tool/function calling with least-privilege permissions.

Implement human approval gates for consequential actions where required.

Provide fallback, timeout and error-handling behavior.

Separate model reasoning/generation from deterministic business rules where appropriate.

## 5.7 Integrations & Enterprise Systems

Integrate with approved APIs, databases, identity systems, CRM/ERP, document stores or workflow platforms.

Use secure service accounts, secrets management and approved authentication methods.

Document API dependencies, rate limits and failure handling.

Avoid unnecessary direct database access when supported APIs are available.

## 5.8 Security, Governance & Controls

Threat model the AI solution and connected systems.

Implement prompt-injection and malicious-input defenses appropriate to the architecture.

Control data exfiltration, tool abuse, excessive permissions and unsafe autonomous actions.

Implement audit logs and traceability for material AI interactions.

Document governance responsibilities, approval paths and incident response.

## 5.9 Evaluation, Testing & Assurance

Create repeatable evaluation datasets and test cases.

Measure accuracy, groundedness, relevance and task success.

Test unsafe outputs, adversarial prompts, unauthorized access and failure modes.

Perform regression testing when models, prompts, data or tools change.

Validate performance, latency, cost and scalability.

## 5.10 Deployment, Training & Transition

Production deployment and environment configuration.

Operational dashboards, alerts and runbooks.

Administrator and user training.

Technical documentation and knowledge transfer.

Transition support and handoff to internal or managed operations teams.

# 6. AI Use Cases & Functional Requirements

The organization should identify intended AI capabilities and define the boundary of each use case. Vendors should not assume that the same level of autonomy is acceptable for every workflow.

| REQ. ID | FUNCTIONAL REQUIREMENT | PRIORITY | BIDDER RESPONSE |
| --- | --- | --- | --- |
| AI-F-001 | Support approved users and roles with defined access controls. | [M/P/O] | [COMPLY / PARTIAL / NO] |
| AI-F-002 | Use only approved organizational data sources for retrieval or generation. | [M/P/O] |  |
| AI-F-003 | Provide citations / source references for knowledge-grounded answers where required. | [M/P/O] |  |
| AI-F-004 | Escalate low-confidence, ambiguous or high-risk cases to a human. | [M/P/O] |  |
| AI-F-005 | Support human approval before consequential actions where required. | [M/P/O] |  |
| AI-F-006 | Log material user requests, model outputs, tool calls and approvals subject to policy. | [M/P/O] |  |
| AI-F-007 | Support configurable prompts, policies, tools and knowledge sources without code changes where practical. | [M/P/O] |  |
| AI-F-008 | Provide fallback behavior when models or integrations are unavailable. | [M/P/O] |  |

## 6.1 AI Agent Action Requirements

| ACTION CATEGORY | DEFAULT CONTROL | EXAMPLE |
| --- | --- | --- |
| Read / Retrieve | Role-based access | Search approved knowledge base |
| Draft / Recommend | User review | Draft response or recommendation |
| Create / Modify Record | Human approval or policy gate | Create CRM case / update ticket |
| Financial / Contractual | Explicit approval and transaction controls | Issue refund / approve purchase |
| Security / Access | Strict authorization and audit | Change user permissions |
| External Communication | Approval based on risk | Send customer or public message |

AI INSTRUCTION: Translate each approved use case into testable functional requirements. Ask what the AI may read, generate, recommend, change or execute. For every action-capable workflow, identify the permission boundary, human approval requirement, logging requirement and rollback/recovery behavior.

# 7. Technical Architecture, Models & Integrations

## 7.1 Target Architecture Requirements

Document logical and deployment architecture, trust boundaries and data flows.

Use modular interfaces so model providers or components can be replaced where practical.

Support organization-approved cloud, network and identity environments.

Separate development, test and production environments.

Define scalability, availability, latency and performance requirements.

## 7.2 Model / Provider Strategy

| AREA | ORGANIZATION REQUIREMENT | BIDDER RESPONSE |
| --- | --- | --- |
| Model providers | [APPROVED / RESTRICTED / VENDOR-PROPOSED] |  |
| Open vs proprietary models | [REQUIREMENT / PREFERENCE] |  |
| Model portability | [REQUIREMENT] |  |
| Fine-tuning | [PERMITTED / RESTRICTED / N/A] |  |
| Data retention by model provider | [REQUIREMENT] |  |
| Regional processing / residency | [IF APPLICABLE] |  |
| Model update controls | [REQUIREMENT] |  |
| Fallback / secondary model | [REQUIREMENT / OPTIONAL] |  |

## 7.3 RAG / Knowledge Architecture

Define ingestion, chunking, embedding, indexing and refresh strategy.

Preserve document permissions through retrieval where required.

Support metadata filtering and source citation.

Document vector database / search technology and portability.

Define stale-content, deleted-content and source-of-truth handling.

## 7.4 Integration Requirements

| INTEGRATION | METHOD | AUTHENTICATION | DATA / ACTIONS | CRITICALITY |
| --- | --- | --- | --- | --- |
| [SYSTEM] | [API / CONNECTOR / EVENT] | [OIDC / OAUTH / KEY / OTHER] | [READ / WRITE / ACTION] | [HIGH/MED/LOW] |
| [SYSTEM] | [METHOD] | [AUTH] | [DATA / ACTIONS] | [LEVEL] |

AI INSTRUCTION: Recommend architecture options only after collecting current cloud, identity, integration, data and security constraints. Compare at least two viable approaches when architecture is undecided. Explain tradeoffs in cost, maintainability, portability, latency, security and vendor lock-in.

# 8. Data, Privacy, Security & AI Governance

## 8.1 Data Handling Requirements

| CONTROL | REQUIREMENT |
| --- | --- |
| Data ownership | Organization retains ownership of organizational data and approved derived data as defined by contract. |
| Training use | Vendor/model provider may not use organization data for training unless expressly authorized. |
| Retention | Define retention periods for prompts, outputs, logs, embeddings and uploaded content. |
| Deletion | Provide deletion process and confirmation at contract end or upon request where required. |
| Subprocessors | Disclose material AI/model/cloud subprocessors and changes where contractually required. |
| Export / portability | Provide usable export of organization data, configurations, prompts, evaluations and documentation as applicable. |
| Data residency | Specify required regions or restrictions if applicable. |

## 8.2 AI Security Requirements

Role-based access, least privilege and separation of duties.

Encryption in transit and at rest where applicable.

Secrets management and credential rotation.

Prompt-injection and malicious-content controls appropriate to the solution.

Protection against unauthorized data retrieval and exfiltration.

Tool/action allowlists and permission boundaries for agents.

Rate limits, abuse prevention and anomalous-behavior monitoring.

Security logging, incident response and vulnerability management.

Secure software development and dependency management.

## 8.3 AI Governance Requirements

| GOVERNANCE AREA | REQUIREMENT / DECISION |
| --- | --- |
| AI use-case approval | [PROCESS / OWNER] |
| Risk classification | [METHOD / OWNER] |
| Human oversight | [REQUIRED LEVELS] |
| Model/provider approval | [PROCESS] |
| Prompt / policy change approval | [PROCESS] |
| Evaluation approval | [OWNER / THRESHOLDS] |
| Production release | [APPROVAL GATE] |
| Incident escalation | [PROCESS] |
| Periodic review | [CADENCE] |

## 8.4 Public-Sector / Regulated Environment Considerations

Where applicable, the issuing organization should identify requirements related to records management, security categorization, federal/state/local policies, NIST-aligned controls, FedRAMP/FISMA environments, CUI, sector regulation, privacy obligations, auditability or other approved frameworks. Do not include these requirements unless applicable and reviewed by authorized stakeholders.

AI INSTRUCTION: Do not infer legal or regulatory applicability. Ask which data classifications, privacy rules, records obligations, government security frameworks, residency restrictions and AI policies apply. Insert placeholders for unresolved compliance decisions and route them to authorized reviewers.

# 9. Responsible AI, Human Oversight & Evaluation

## 9.1 Human Oversight

Define when AI output is advisory versus operational.

Define which actions require approval before execution.

Provide a mechanism for users to correct, reject or escalate AI output.

Identify accountable human roles for high-impact decisions.

Ensure the system does not obscure material uncertainty or limitations.

## 9.2 AI Evaluation Framework

| DIMENSION | EXAMPLE MEASURE | ACCEPTANCE THRESHOLD |
| --- | --- | --- |
| Task success | Correct completion of defined task | [THRESHOLD] |
| Accuracy / groundedness | Factual correctness against approved source | [THRESHOLD] |
| Retrieval quality | Relevant source retrieval / citation | [THRESHOLD] |
| Safety | Unsafe / prohibited output rate | [THRESHOLD] |
| Security | Adversarial / unauthorized action success rate | [THRESHOLD] |
| Latency | Response / action time | [THRESHOLD] |
| Cost | Cost per task / 1K requests / user | [THRESHOLD] |
| Human override | Override / escalation rate | [THRESHOLD] |

## 9.3 Hallucination & Uncertainty Handling

Use grounded retrieval or deterministic systems where factual precision is required.

Provide citations or provenance where appropriate.

Refuse or escalate when confidence or evidence is insufficient.

Avoid presenting generated content as verified fact when it is not.

Track material hallucination and correction patterns during operation.

## 9.4 Model / Prompt Change Management

Version prompts, policies, tools, models and evaluation datasets.

Re-run regression evaluations after material changes.

Define approval gates for model/provider changes.

Document expected impact on quality, latency, cost and risk.

AI INSTRUCTION: Create an evaluation plan tied to each use case. Ask what “good enough” means, which errors are unacceptable, who approves results and what happens when thresholds are missed. Never invent thresholds for safety-critical or legally significant use cases.

# 10. Accessibility, UX & Change Management

## 10.1 User Experience Requirements

Clearly identify AI-generated or AI-assisted experiences when required by organizational policy.

Explain limitations, escalation paths and available human support where appropriate.

Design conversational or AI interfaces to minimize ambiguity and unsupported assumptions.

Provide user feedback and correction mechanisms.

Preserve usability when AI services are unavailable.

## 10.2 Accessibility

The solution should meet the organization’s approved accessibility requirements and applicable standards. Requirements may include keyboard access, screen-reader compatibility, color contrast, accessible forms, accessible generated content and equivalent non-conversational paths where needed.

## 10.3 Adoption & Change Management

Stakeholder communication and adoption plan.

Role-based user training.

Administrator / operator training.

Acceptable-use and responsible-use guidance.

Change champions / support model where appropriate.

Feedback collection and post-launch improvement process.

AI INSTRUCTION: Ask which user populations, accessibility standards, workforce policies and training requirements apply. Draft adoption requirements that match the organization’s actual operating model rather than assuming universal AI adoption.

# 11. Deliverables & Acceptance Criteria

| DELIVERABLE | MINIMUM CONTENT | ACCEPTANCE BASIS |
| --- | --- | --- |
| Discovery / AI Readiness Report | Current state, use cases, risks, dependencies, roadmap | Approved by project owner |
| Solution Architecture | Diagrams, components, data flows, model/provider choices, trust boundaries | Architecture/security review |
| Pilot / Prototype | Working bounded use case with evaluation results | Pilot success criteria |
| Production Solution | Configured/developed AI capability and integrations | Functional/security/evaluation testing |
| Evaluation Package | Datasets, test cases, metrics, thresholds, results | Approved evaluation plan |
| Security / Governance Package | Threat model, controls, permissions, logging, incident procedures | Security/governance approval |
| Documentation | Technical, admin, user, operations and support documentation | Completeness review |
| Training / Knowledge Transfer | Training sessions and materials | Completion / attendance |
| Transition / Support Plan | Runbooks, support model, escalation, backlog | Operational readiness |

## 11.1 Acceptance Principles

Acceptance should be based on observable, testable criteria rather than subjective statements such as “AI works well.”

Production acceptance should include evaluation, security, integration, accessibility and operational-readiness checks appropriate to the use case.

Known limitations and residual risks should be documented before acceptance.

AI INSTRUCTION: Convert each deliverable into measurable acceptance criteria. Flag any deliverable that cannot be objectively tested. Ensure acceptance criteria link back to requirements and evaluation thresholds.

# 12. Pilot, Deployment, MLOps/LLMOps & Support

## 12.1 Pilot-to-Production Gates

| GATE | MINIMUM EVIDENCE | DECISION OWNER |
| --- | --- | --- |
| Use-case validation | Business owner confirms value and workflow fit | [OWNER] |
| Evaluation | Thresholds met on approved test set | [OWNER] |
| Security | Threats/controls reviewed; critical issues resolved | [OWNER] |
| Privacy / Legal | Required review completed | [OWNER] |
| Accessibility / UX | Required testing completed | [OWNER] |
| Operational readiness | Monitoring, support, runbooks, rollback ready | [OWNER] |

## 12.2 MLOps / LLMOps Requirements

Environment separation and controlled promotion.

Prompt/configuration/model versioning.

Automated or repeatable evaluations.

Monitoring for quality, safety, latency, cost and failures.

Model/provider change alerts and regression testing.

Audit logs and traceability appropriate to use case.

Rollback and fallback procedures.

Capacity and cost controls.

## 12.3 Support & Service Levels

| SERVICE AREA | REQUIREMENT |
| --- | --- |
| Support hours | [BUSINESS HOURS / 24x7 / OTHER] |
| Severity definitions | [P1-P4 OR ORGANIZATION STANDARD] |
| Response / restoration | [TARGETS] |
| Model / provider outage | [FALLBACK / COMMUNICATION] |
| Incident escalation | [PROCESS] |
| Monthly reporting | [REQUIRED METRICS] |
| Optimization cadence | [MONTHLY / QUARTERLY / OTHER] |

AI INSTRUCTION: Ask whether the organization expects a pilot-only engagement, production implementation, managed AI operations or knowledge transfer to internal teams. Draft deployment and support requirements accordingly, and separate one-time implementation from ongoing operating obligations.

# 13. Project Schedule & Governance

| PHASE | ESTIMATED PERIOD | KEY OUTPUTS |
| --- | --- | --- |
| Discovery / AI Readiness | [DATES / WEEKS] | Use cases, inventory, risks, roadmap |
| Architecture / Design | [DATES / WEEKS] | Target architecture, UX, governance |
| Pilot / Prototype | [DATES / WEEKS] | Working pilot and evaluation |
| Production Build | [DATES / WEEKS] | Developed solution and integrations |
| Validation / Security / UAT | [DATES / WEEKS] | Testing and approvals |
| Deployment / Training | [DATES / WEEKS] | Production launch and training |
| Stabilization / Support | [DATES / WEEKS] | Monitoring, issue resolution, transition |

## 13.1 Governance & Reporting

Named executive sponsor, project owner and vendor project manager.

Regular project status reporting including schedule, cost, risks, decisions and dependencies.

Architecture/security/governance decision log.

Change-control process for scope, models, data, integrations and requirements.

Escalation path for risks and blocked decisions.

AI INSTRUCTION: Build the schedule around confirmed deadlines and dependencies. Do not invent durations for complex integrations or approvals. Identify procurement, security, privacy, data-access and stakeholder dependencies that can affect the timeline.

# 14. Bidder Qualifications & Key Personnel

## 14.1 Minimum / Rated Qualifications

| QUALIFICATION | MANDATORY / RATED | BIDDER EVIDENCE |
| --- | --- | --- |
| Relevant enterprise / public-sector AI delivery experience | [M/R] | Case studies / references |
| AI architecture and engineering capability | [M/R] | Team experience |
| Data engineering / RAG capability | [M/R] | Examples / personnel |
| AI security and governance experience | [M/R] | Methods / certifications / case studies |
| Enterprise integration experience | [M/R] | Examples |
| Cloud / DevOps / MLOps capability | [M/R] | Examples |
| Accessibility / UX capability | [M/R] | Approach / staff |
| Knowledge transfer / training | [M/R] | Approach |

## 14.2 Key Personnel

| ROLE | EXPECTED EXPERIENCE | ALLOCATION |
| --- | --- | --- |
| Engagement / Program Lead | Enterprise AI delivery and stakeholder leadership | [FTE / %] |
| AI / Solution Architect | AI application, cloud, integration architecture | [FTE / %] |
| AI / ML Engineer | LLM/ML implementation, evaluation, optimization | [FTE / %] |
| Data Engineer | Pipelines, data quality, RAG / retrieval | [FTE / %] |
| Security Specialist | AI threat modeling, application/cloud security | [FTE / %] |
| UX / Accessibility Lead | AI UX, inclusive design, usability | [FTE / %] |
| DevOps / MLOps Engineer | Deployment, observability, automation | [FTE / %] |
| QA / Evaluation Lead | Test design, model evaluation, regression | [FTE / %] |

## 14.3 References & Case Studies

Request references that are similar in risk, scale, use case, integration complexity or user population rather than accepting generic AI demonstrations. Require bidders to distinguish production deployments from proofs of concept.

AI INSTRUCTION: Recommend bidder qualifications based on project complexity and risk, but do not invent arbitrary years-of-experience thresholds or certifications. Flag requirements that could unnecessarily reduce competition without a clear project justification.

# 15. Proposal Response Instructions

| SECTION | REQUIRED BIDDER CONTENT |
| --- | --- |
| Executive Summary | Understanding of problem, proposed value, differentiators and material assumptions. |
| Technical / AI Approach | Architecture, models/providers, RAG/data approach, integrations, security and governance. |
| Use-Case Approach | How bidder will prioritize, design, pilot and validate each use case. |
| Evaluation Approach | Metrics, datasets, testing, thresholds, regression and monitoring. |
| Implementation Plan | Phases, schedule, dependencies, milestones, risks and transition. |
| Team | Named personnel, roles, experience, allocation and subcontractors. |
| Relevant Experience | Comparable production deployments, references and outcomes. |
| Pricing | Completed pricing schedules and assumptions. |
| Exceptions | Contract, technical or requirement exceptions and alternatives. |
| Value-Added Options | Optional capabilities clearly separated from base requirements. |

## 15.1 Required Architecture / Security Attachments

Proposed logical architecture diagram.

Data-flow / trust-boundary diagram.

Model/provider and subprocessor list.

Security-control summary and AI threat considerations.

Sample evaluation / testing approach.

Support / operations model.

AI INSTRUCTION: Ensure every evaluation criterion has a corresponding bidder-response requirement and every critical requirement has a clear response path. Flag missing proposal sections that would make competing approaches difficult to compare.

# 16. Pricing & Commercial Model

AI pricing should separate professional services, cloud/infrastructure, model usage, software licenses, data/vector services, support and optional services. Avoid a single blended number that hides material recurring costs.

## 16.1 Implementation Pricing

| COST CATEGORY | FIXED / ESTIMATED FEE | ASSUMPTIONS |
| --- | --- | --- |
| Discovery / AI Readiness |  |  |
| Architecture / UX / Design |  |  |
| Data preparation / RAG |  |  |
| Pilot / Prototype |  |  |
| Production development |  |  |
| Integrations |  |  |
| Security / Evaluation / Testing |  |  |
| Deployment / Training |  |  |
| Project management |  |  |
| Total implementation |  |  |

## 16.2 Recurring / Usage-Based Costs

| COST ITEM | UNIT / TIER | ESTIMATED VOLUME | MONTHLY / ANNUAL COST | PASS-THROUGH / MARKUP |
| --- | --- | --- | --- | --- |
| Model / API usage | [TOKENS / REQUESTS / UNITS] | [VOLUME] |  |  |
| Cloud infrastructure | [RESOURCE / TIER] | [VOLUME] |  |  |
| Vector / search service | [TIER] | [VOLUME] |  |  |
| Observability / security tooling | [TIER] | [VOLUME] |  |  |
| Licenses / platforms | [SEAT / TIER] | [VOLUME] |  |  |
| Managed support | [TIER] | N/A |  |  |

## 16.3 Rate Card & Optional Services

| ROLE / SERVICE | HOURLY / DAILY RATE | NOTES |
| --- | --- | --- |
| AI / Solution Architect |  |  |
| AI / ML Engineer |  |  |
| Data Engineer |  |  |
| Security Specialist |  |  |
| DevOps / MLOps |  |  |
| UX / Accessibility |  |  |
| Training / Change Management |  |  |
| Optional enhancement / change request |  |  |

## 16.4 Cost Scenario Modeling

Where meaningful, require bidders to provide estimated total cost of ownership under low, expected and high usage scenarios so evaluators can understand sensitivity to model usage, traffic, data volume and support requirements.

AI INSTRUCTION: Build pricing tables that separate implementation, recurring SaaS/cloud/model costs and optional services. Ask for expected transaction/user/request volumes when available. Do not invent usage assumptions; instead create low/expected/high scenarios and clearly label them.

# 17. Evaluation Methodology

The evaluation model should be finalized before proposals are received and should reflect the actual risk and success factors of the AI initiative.

| EVALUATION CATEGORY | POINTS |
| --- | --- |
| Understanding of Objectives & Use Cases | 10 |
| AI / Technical Architecture | 15 |
| Data, Security & Governance Approach | 15 |
| Evaluation, Safety & Human Oversight | 15 |
| Implementation Methodology & Schedule | 10 |
| Relevant Experience & Proposed Team | 10 |
| Operations, Support & Knowledge Transfer | 5 |
| Pricing / Total Cost of Ownership | 15 |
| Value-Added / Innovation | 5 |
| TOTAL | 100 |

## 17.1 Scoring Guidance

| SCORE BAND | GENERAL INTERPRETATION |
| --- | --- |
| 90–100% of available points | Exceptional / clearly exceeds requirements with low material risk. |
| 75–89% | Strong / fully meets requirements with minor gaps. |
| 60–74% | Acceptable / meets core requirements but contains notable gaps or risk. |
| Below 60% | Weak / material deficiencies, risk or insufficient evidence. |

## 17.2 Optional Demonstration / Pilot Evaluation

If bidders are asked to demonstrate a use case, provide the same scenario, data constraints, time limits and scoring rubric to all bidders. Avoid awarding points for polished demos that do not reflect production architecture, security or maintainability.

AI INSTRUCTION: Recommend evaluation categories and weights based on project risk. Verify that points total 100. Ensure security, data governance, human oversight and evaluation quality receive meaningful weight for higher-risk AI use cases. Flag vague or duplicative criteria.

# 18. Insurance, IP, Data & Contract Requirements

## 18.1 Illustrative Insurance Categories

| INSURANCE TYPE | REQUIREMENT / LIMIT | NOTES |
| --- | --- | --- |
| Commercial General Liability | [INSERT APPROVED LIMIT] | Confirm with risk/legal |
| Professional Liability / E&O | [INSERT APPROVED LIMIT] | Consider for AI/software advisory and development |
| Cyber Liability | [INSERT APPROVED LIMIT] | Consider where vendor handles data, credentials or systems |
| Workers’ Compensation | As required by applicable law / policy | Confirm jurisdiction |
| Automobile Liability | [IF APPLICABLE] | For on-site/travel requirements |

## 18.2 Intellectual Property & Work Product

Define ownership of custom source code, prompts, workflows, agent configurations, evaluation datasets, documentation and custom integrations.

Identify vendor pre-existing IP and required licenses.

Identify third-party and open-source components and applicable licenses.

Define rights to fine-tuned models, adapters or custom embeddings where applicable.

Ensure another qualified provider can maintain the solution after transition where required.

## 18.3 Data & Model Rights

Organization data should not be used to train vendor or third-party models unless expressly authorized.

Define whether prompts, outputs, logs, embeddings and evaluation data constitute organization data.

Define model/provider data-retention and deletion commitments.

Require disclosure of material subprocessors and model providers.

Define export and transition assistance at contract end.

## 18.4 Warranties, Representations & Limitations

Vendor should perform services professionally and in accordance with contract requirements.

Vendor should disclose known material limitations of proposed AI technologies.

No bidder should guarantee zero hallucinations, perfect accuracy or universally safe autonomous behavior.

Warranty and limitation-of-liability language should be reviewed by authorized legal/risk personnel.

AI INSTRUCTION: Do not select insurance limits, indemnities, IP ownership, data rights, warranties, governing law or limitation-of-liability language unless supplied by the user or approved organizational documents. Insert placeholders and route unresolved terms to procurement/legal/risk review.

# 19. Submission, Questions & Addenda

| ITEM | INSTRUCTION |
| --- | --- |
| Procurement Contact | [NAME / TITLE / EMAIL / PHONE] |
| Question Deadline | [DATE / TIME / TZ] |
| Question Method | [PORTAL / EMAIL / FORM] |
| Addenda / Responses | [PUBLIC PORTAL / DISTRIBUTION METHOD] |
| Proposal Due | [DATE / TIME / TZ] |
| Submission Method | [PORTAL / EMAIL / OTHER] |
| Required Files | [LIST] |
| File Size / Naming | [RULES] |

Bidders should not contact other organization employees regarding this procurement unless expressly authorized. Insert organization-approved rules for late submissions, addenda acknowledgement, withdrawals, protests, public-records treatment and other procedural matters as applicable.

AI INSTRUCTION: Populate this section only from confirmed procurement instructions. Run a consistency check against the procurement schedule, cover page and proposal instructions. Flag conflicting dates, time zones or submission channels.

# 20. Appendices & Response Forms

## Appendix A — Bidder Response Checklist

☐ Executive summary.

☐ Technical / AI architecture response.

☐ Use-case and pilot approach.

☐ Data / RAG approach.

☐ Security / governance response.

☐ Evaluation / testing plan.

☐ Proposed team and resumes/bios.

☐ References and production case studies.

☐ Completed requirements matrix.

☐ Completed pricing schedules.

☐ Assumptions / exceptions.

☐ Required forms / certifications.

## Appendix B — Requirements Compliance Matrix

| ID | REQUIREMENT | RESPONSE (COMPLY / PARTIAL / NO) | COMMENTS / APPROACH |
| --- | --- | --- | --- |
| AI-REQ-001 | [REQUIREMENT] | [ ] |  |
| AI-REQ-002 | [REQUIREMENT] | [ ] |  |
| AI-REQ-003 | [REQUIREMENT] | [ ] |  |

## Appendix C — AI Use-Case Definition Form

| FIELD | RESPONSE |
| --- | --- |
| Use Case Name |  |
| Business Problem / Objective |  |
| Primary Users |  |
| Inputs / Data Sources |  |
| Expected AI Output / Action |  |
| Human Review / Approval |  |
| Systems / Tools Connected |  |
| Risk / Impact if Wrong |  |
| Success Metrics |  |
| Pilot vs Production |  |

## Appendix D — AI Risk & Control Register

| RISK / FAILURE MODE | IMPACT | CONTROL / MITIGATION | OWNER |
| --- | --- | --- | --- |
| Hallucinated / incorrect output |  |  |  |
| Unauthorized data disclosure |  |  |  |
| Prompt injection / malicious input |  |  |  |
| Unsafe / unauthorized agent action |  |  |  |
| Model/provider outage or change |  |  |  |

## Appendix E — Reference Form

| FIELD | RESPONSE |
| --- | --- |
| Client / Organization |  |
| AI Initiative / Use Case |  |
| Period of Performance |  |
| Production Status |  |
| Scale / Users / Volume |  |
| Models / Platforms Used |  |
| Measured Outcomes |  |
| Reference Contact |  |
| Email / Phone |  |

## Appendix F — Exceptions & Assumptions

| SECTION / REQ. | EXCEPTION / ASSUMPTION | IMPACT / ALTERNATIVE |
| --- | --- | --- |
| [ID] |  |  |
| [ID] |  |  |
| [ID] |  |  |

## Appendix G — Vendor Questions Log (Internal Use)

| # | BIDDER QUESTION | ORGANIZATION RESPONSE | ADDENDUM / DATE |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

## Appendix H — Final Pre-Issue Quality Check

☐ Business objectives, use cases, scope, deliverables and acceptance criteria align.

☐ Every AI action and data access path has an identified permission and oversight model.

☐ Pricing separates implementation, recurring model/cloud costs and support.

☐ Evaluation weights total 100 and match proposal instructions.

☐ Every mandatory requirement is necessary and testable.

☐ Data ownership, training use, retention, deletion and subprocessor requirements are clear.

☐ Security, privacy, accessibility and AI governance requirements were reviewed by appropriate stakeholders.

☐ Pilot-to-production gates and evaluation thresholds are defined or intentionally left for bidder proposal.

☐ Known systems, integrations and data sources are disclosed sufficiently for pricing.

☐ Dates are consistent throughout the RFP.

☐ Insurance and contract terms are approved.

☐ Submission instructions and time zone are unambiguous.

☐ All bracketed placeholders are completed or intentionally retained.

## Appendix I — AI Finalization Prompt

AI INSTRUCTION: Perform a final procurement-quality audit of this AI RFP. Check for unresolved placeholders, contradictions, invented facts, inconsistent dates, missing model/data/security requirements, unclear human-oversight rules, pricing gaps, evaluation weights that do not total 100, requirements with no response path, evaluation criteria with no bidder-response path, unsupported legal/compliance assumptions, unclear IP/data ownership and vague acceptance criteria. Produce (1) issues requiring human approval, (2) proposed edits, and (3) a final-release checklist. Do not silently resolve legal, budget, policy, risk or compliance decisions.

THOUGHT MEDIA™

RFP Writing • Requirements Gathering • Scope of Work Development • Procurement Advisory

For complex enterprise and public-sector AI procurements, Thought Media™ can help develop a requirements-specific RFP from discovery through final solicitation structure.

thoughtmedia.com

Contact us for custom RFP writing services

1 (800) 916 3864 x9902