THOUGHT MEDIA™

WEB DEVELOPMENT

REQUEST FOR PROPOSAL TEMPLATE

Enterprise & Public Sector Procurement

AI PROMPT-READY EDITION

Embedded instructions for ChatGPT, Copilot, Gemini, Claude, Perplexity and enterprise AI assistants

| Issuing Organization | [ORGANIZATION NAME] |
| --- | --- |
| RFP / Solicitation No. | [RFP NUMBER] |
| Project Name | [PROJECT NAME] |
| Issue Date | [MM/DD/YYYY] |
| Proposal Due Date | [MM/DD/YYYY – TIME – TIME ZONE] |

Free professional template provided by Thought Media™

Customize with your procurement, legal, risk, security and accessibility teams before release. Contact us for assistance with custom RFP writing services.

# How to Use This Template

AI WORK INSTRUCTION — How to Use This Template Read the entire template before drafting. Ask the user for the issuing organization, procurement type, jurisdiction, project owner, procurement lead, anticipated budget, desired launch date, incumbent platform, known stakeholders, and mandatory policy constraints. Never invent legal, insurance, security, accessibility, or procurement requirements. If unknown, keep the bracketed placeholder and flag it for human confirmation.

This template is designed for U.S. enterprise and public-sector procurements involving corporate websites, government/public portals, digital service platforms, ecommerce, CMS modernization, or related web development. Replace bracketed placeholders, remove sections that do not apply, and have procurement, legal, risk, security, accessibility, records, and finance stakeholders review the final solicitation before release.

IMPORTANT — PROCUREMENT ADAPTATION Federal agencies should adapt this document to applicable FAR provisions, agency supplements and internal acquisition procedures. State, local, education and enterprise users should adapt it to their own procurement code, contracting policies, records obligations, accessibility requirements and risk standards. This is a professional planning template, not legal advice.

Recommended workflow:

Run stakeholder discovery and current-state assessment.

Decide which requirements are mandatory, rated, optional, or vendor-proposed.

Complete the Scope of Work, functional/technical requirements, pricing schedules and evaluation model before publishing.

Conduct legal, procurement, security, privacy and accessibility review.

Release the RFP with a defined bidder question period and addenda process.

Evaluate proposals only against the published criteria and documented procurement rules.

# AI Operating Instructions

AI WORK INSTRUCTION You are assisting an enterprise or public-sector organization with a formal Web Development RFP. Preserve all headings and procurement logic unless the user explicitly authorizes changes. Ask targeted questions when information is missing. Separate confirmed facts from assumptions. Never invent organization policies, legal requirements, insurance limits, budgets, dates, security standards, existing integrations, or incumbent technologies. For every unresolved item, retain a visible [CONFIRM: ...] marker. Suggest improvements in a clearly labelled “AI Recommendation” note rather than silently changing requirements. Keep mandatory requirements proportionate and avoid vendor-specific language unless compatibility or policy genuinely requires it.

AI WORK INSTRUCTION Before finalizing the document, run a consistency check across scope, deliverables, schedule, pricing, evaluation criteria and contract terms. Flag contradictions, undefined acronyms, requirements that are impossible to score, duplicative requirements, unexplained technologies, missing acceptance criteria, or commercial terms that could materially affect price but are not disclosed.

# Table of Contents

| Section | Page |
| --- | --- |
| How to Use This Template | 2 |
| AI Operating Instructions | 2 |
| 1. Procurement Administration | 4 |
| 2. Organization & Project Background | 5 |
| 3. Project Objectives & Success Measures | 6 |
| 4. Current-State Environment | 7 |
| 5. Scope of Work | 8 |
| 6. Functional Requirements | 11 |
| 7. Technical & Architecture Requirements | 13 |
| 8. Cybersecurity, Privacy & Compliance | 13 |
| 9. Accessibility & Inclusive Design | 14 |
| 10. SEO, AEO & Content Migration | 15 |
| 11. Analytics, Measurement & Tagging | 15 |
| 12. Deliverables & Acceptance Criteria | 15 |
| 13. Project Schedule & Governance | 16 |
| 14. Bidder Qualifications & Key Personnel | 17 |
| 15. Proposal Response Instructions | 17 |
| 16. Pricing Schedule | 18 |
| 17. Evaluation Methodology | 19 |
| 18. Commercial, Insurance & Contract Requirements | 20 |
| 19. Submission, Questions & Addenda | 21 |
| 20. Appendices & Response Forms | 22 |

Click any section title or page number to jump directly to that section.

# 1. Procurement Administration

AI WORK INSTRUCTION — 1. Procurement Administration Populate the administrative fields only from user-supplied or verified procurement information. Ask for any missing dates, contacts, submission method, portal requirements, time zone, procurement authority and blackout/communications rules. Do not invent deadlines.

| Issuing Organization | [ORGANIZATION LEGAL NAME] |
| --- | --- |
| RFP / Solicitation Number | [RFP NUMBER] |
| Project Name | [PROJECT NAME] |
| Procurement Lead | [NAME / TITLE / EMAIL / PHONE] |
| Technical Contact (if permitted) | [NAME / TITLE / EMAIL] |
| Issue Date | [DATE] |
| Intent to Bid / Registration | [DATE OR N/A] |
| Bidder Questions Due | [DATE / TIME / TIME ZONE] |
| Answers / Addenda Target | [DATE] |
| Proposal Due | [DATE / TIME / TIME ZONE] |
| Shortlist / Interviews / Demos | [DATE RANGE] |
| Anticipated Notice of Intent / Award | [DATE] |
| Contract Start | [DATE] |
| Desired Launch / Substantial Completion | [DATE] |

## 1.1 Procurement Schedule

AI WORK INSTRUCTION — 1.1 Procurement Schedule Review the dates supplied by the user for logical sequencing. Flag schedules that provide insufficient time for questions, proposal preparation, evaluation, contracting, discovery, development, content migration, testing or launch. Do not change dates without approval.

| Milestone | Target Date | Notes |
| --- | --- | --- |
| RFP issued | [DATE] |  |
| Pre-proposal conference / vendor briefing | [DATE / N/A] | [Virtual / in-person / optional / mandatory] |
| Questions due | [DATE] | Written questions only unless procurement rules permit otherwise |
| Responses / addenda posted | [DATE] |  |
| Proposals due | [DATE] | Late proposals handled per procurement policy |
| Initial evaluation | [DATE RANGE] |  |
| Interviews / demonstrations | [DATE RANGE] | If used |
| Best and Final Offer (optional) | [DATE] | If permitted |
| Award / notice | [DATE] | Subject to approvals |
| Contract execution | [DATE] |  |
| Project kickoff | [DATE] |  |

## 1.2 Procurement Rules & Communications

AI WORK INSTRUCTION — 1.2 Procurement Rules & Communications Ask whether vendor contact is restricted to a procurement officer, whether a procurement blackout applies, whether lobbying/contact rules exist, and how addenda will be distributed. Draft neutral instructions based only on confirmed rules.

All communications regarding this RFP must be directed to the designated procurement contact unless otherwise stated.

Oral interpretations are non-binding unless confirmed through a written addendum.

Bidders are responsible for monitoring the designated procurement portal or distribution method for addenda.

The organization reserves rights only to the extent permitted by applicable procurement policy and law. Replace this sentence with approved reservation-of-rights language.

# 2. Organization & Project Background

AI WORK INSTRUCTION — 2. Organization & Project Background Draft a concise organization background from verified facts supplied by the user or from approved public materials the user provides. Ask about mission, audiences, geography, scale, current digital environment, why the procurement is occurring, and any organizational changes that affect the project. Avoid promotional language.

[ORGANIZATION NAME] is [brief factual description of organization, mission, jurisdiction/industry, users served, geographic footprint, and relevant digital operations].

## 2.1 Project Context

AI WORK INSTRUCTION — 2.1 Project Context Ask what is driving the project: end-of-life platform, redesign, digital transformation, accessibility remediation, cybersecurity, consolidation, rebrand, poor performance, CMS limitations, new services, integrations, or another trigger. Summarize the confirmed drivers in 1–3 paragraphs.

The organization is initiating this procurement because [PROJECT DRIVERS]. The current platform is [CURRENT PLATFORM / AGE / CONDITION]. The organization seeks a partner capable of [HIGH-LEVEL OUTCOME].

## 2.2 Stakeholders & User Groups

AI WORK INSTRUCTION — 2.2 Stakeholders & User Groups Ask the user to identify executive sponsors, project owner, procurement, IT, security, communications/marketing, content owners, accessibility, legal/privacy, records, finance, customer/citizen service, and representative end users. Create a stakeholder table and flag missing groups that may materially affect web development.

| Stakeholder / User Group | Role in Project | Primary Needs / Concerns |
| --- | --- | --- |
| Executive Sponsor | [ROLE] | [OUTCOMES / GOVERNANCE] |
| Project Owner | [ROLE] | [DAY-TO-DAY OWNERSHIP] |
| IT / Architecture | [ROLE] | [INTEGRATION / INFRASTRUCTURE / SUPPORT] |
| Cybersecurity / Privacy | [ROLE] | [SECURITY / DATA / RISK] |
| Communications / Marketing | [ROLE] | [CONTENT / BRAND / ANALYTICS] |
| Accessibility / Civil Rights | [ROLE] | [ACCESSIBILITY STANDARDS / TESTING] |
| Content Editors | [ROLE] | [CMS / WORKFLOW / TRAINING] |
| External Users | [AUDIENCES] | [TASKS / DEVICES / ACCESS NEEDS] |

# 3. Project Objectives & Success Measures

AI WORK INSTRUCTION — 3. Project Objectives & Success Measures Ask the user for the business/public-service outcomes first. Convert them into 4–8 measurable objectives. Do not invent target percentages. Where a numeric target is not known, write the metric and leave the target as [TO BE CONFIRMED]. Distinguish outcomes from deliverables.

☐ Provide a modern, secure, accessible and responsive web experience.

☐ Improve task completion for priority user journeys.

☐ Improve content governance and publishing efficiency.

☐ Protect or improve organic search visibility during migration.

☐ Enable integrations with approved enterprise systems.

☐ Create a maintainable architecture with documented ownership and handoff.

☐ Meet defined performance, availability and security expectations.

☐ Support future digital services, APIs, automation and AI capabilities where applicable.

## 3.1 Key Performance Indicators

AI WORK INSTRUCTION — 3.1 Key Performance Indicators Ask which KPIs matter to the organization and what analytics baseline exists. Suggest relevant measures but mark all suggested targets for confirmation. Examples: task completion, form completion, organic search traffic, page speed, Core Web Vitals, accessibility defects, uptime, content publishing time, conversion, support contacts, search success.

| Outcome | Metric | Baseline | Target | Measurement Method |
| --- | --- | --- | --- | --- |
| User experience | [TASK COMPLETION / SATISFACTION] | [BASELINE] | [TARGET] | [METHOD] |
| Performance | [CORE WEB VITAL / LOAD METRIC] | [BASELINE] | [TARGET] | [TOOL] |
| Accessibility | [CONFORMANCE / DEFECT COUNT] | [BASELINE] | [TARGET] | [AUDIT METHOD] |
| Search | [ORGANIC TRAFFIC / INDEXATION / RANKING SET] | [BASELINE] | [TARGET] | [SEARCH CONSOLE / ANALYTICS] |
| Operations | [PUBLISHING TIME / SUPPORT TICKETS] | [BASELINE] | [TARGET] | [METHOD] |

# 4. Current-State Environment

AI WORK INSTRUCTION — 4. Current-State Environment Conduct a structured current-state interview. Ask for URLs, CMS/framework/version, hosting/cloud, domains/DNS, analytics/tag manager, search console, CDN/WAF, authentication/SSO, CRM, forms, ecommerce/payments, APIs, third-party scripts, data stores, languages, content volume, traffic, known security/accessibility issues and current support model. Do not guess technologies.

| Primary Website / Application | [URL(S)] |
| --- | --- |
| Current CMS / Framework | [PLATFORM / VERSION] |
| Hosting / Cloud | [PROVIDER / REGION / OWNERSHIP] |
| Domains / DNS | [REGISTRAR / DNS PROVIDER] |
| CDN / WAF | [SERVICE / N/A] |
| Authentication / SSO | [SERVICE / N/A] |
| Analytics / Tagging | [GA4 / ADOBE / TAG MANAGER / OTHER] |
| Search / Site Search | [SERVICE] |
| CRM / Marketing Automation | [SYSTEMS] |
| Forms / Workflow | [SYSTEMS] |
| Ecommerce / Payments | [SYSTEMS / N/A] |
| Content Volume | [APPROX. PAGES / DOCUMENTS / MEDIA] |
| Monthly Traffic | [APPROXIMATE / UNKNOWN] |
| Languages | [LANGUAGES] |
| Known Issues | [SECURITY / ACCESSIBILITY / PERFORMANCE / UX / SUPPORT] |

## 4.1 Existing Assets to Preserve or Migrate

AI WORK INSTRUCTION — 4.1 Existing Assets to Preserve or Migrate Ask what must be preserved: domains, URLs, content, PDFs, images, videos, forms, historical data, redirects, analytics, metadata, schema, user accounts, permissions, integrations, design assets, source code, databases, search index, DNS/email dependencies. Create a migration inventory and label each item Preserve, Transform, Replace, Archive, or Retire.

| Asset / Component | Quantity / Location | Disposition | Owner | Notes |
| --- | --- | --- | --- | --- |
| Web pages | [COUNT] | [Preserve / Transform / Replace] | [OWNER] |  |
| Documents / PDFs | [COUNT] | [Preserve / Remediate / Archive] | [OWNER] |  |
| Media | [COUNT] | [Migrate / Optimize / Retire] | [OWNER] |  |
| Forms / workflows | [COUNT] | [Rebuild / Integrate / Retire] | [OWNER] |  |
| Redirects / SEO signals | [SOURCE] | [Migrate / Validate] | [OWNER] |  |
| User accounts / permissions | [COUNT] | [Migrate / Recreate] | [OWNER] |  |

# 5. Scope of Work

AI WORK INSTRUCTION — 5. Scope of Work Use the confirmed requirements to tailor the Scope of Work. Remove workstreams that are out of scope. For each retained workstream, define expected vendor responsibilities, organization responsibilities, tangible outputs, dependencies and acceptance evidence. Avoid vague phrases such as “best practice” without defining the expected outcome.

## 5.1 Scope of Work Summary

AI WORK INSTRUCTION — 5.1 Scope of Work Summary Draft a concise 150–250 word scope summary using only confirmed project information. State the project outcome, in-scope workstreams, migration/implementation expectations, major dependencies and any known exclusions. Ask targeted questions for missing facts. Do not invent platforms, integrations, compliance standards, budgets or technical constraints. Retain unresolved items as [TO BE CONFIRMED] and flag them for human review.

The selected vendor will be responsible for planning, designing, developing, testing, migrating, launching, stabilizing and documenting [PROJECT NAME] as an accessible, secure, high-performing and maintainable digital platform. The scope is expected to include the workstreams summarized below. Bidders must clearly identify assumptions, exclusions, dependencies, optional services and any client responsibilities that could affect schedule, cost or delivery.

| Workstream | Scope Summary |
| --- | --- |
| Discovery & Strategy | Confirm business goals, stakeholders, requirements, constraints, risks, architecture direction and implementation plan. |
| Information Architecture & Content | Define sitemap, navigation, content model, taxonomy, governance, search/filtering and migration approach. |
| UX/UI & Design System | Design priority user journeys, wireframes, responsive interfaces, reusable components and accessible interaction patterns. |
| Web Development & CMS | Build the production front end/back end, CMS configuration, reusable components, permissions and deployment workflow. |
| Integrations & APIs | Design and implement approved integrations, APIs, identity, CRM, forms, payments, search and other connected systems. |
| Content & Data Migration | Inventory, map, transform, migrate and validate approved content/data while preserving required metadata and relationships. |
| Testing, Launch & Stabilization | Perform functional, accessibility, performance, security and user acceptance testing; execute cutover, rollback and hypercare. |
| Training & Knowledge Transfer | Provide administrator/editor training, technical documentation, runbooks, architecture documentation and final handoff. |

The detailed subsections that follow define the expected activities within each workstream. Customize them to the actual procurement and remove any item that does not apply.

## 5.2 Discovery, Strategy & Planning

AI WORK INSTRUCTION — 5.1 Discovery, Strategy & Planning Ask which discovery outputs are required. Draft responsibilities such as stakeholder workshops, current-state audit, analytics review, content audit, technical assessment, requirements validation, project plan, risk register, governance plan and prioritized roadmap.

Kickoff and stakeholder discovery.

Current-state technical, content, analytics, SEO, accessibility and security review as applicable.

Validated requirements and assumptions log.

Information architecture and solution architecture recommendations.

Implementation roadmap, project plan, risk/dependency register and governance cadence.

## 5.3 Information Architecture & Content Strategy

AI WORK INSTRUCTION — 5.2 Information Architecture & Content Strategy Ask about content ownership, audience groups, priority tasks, navigation challenges, content volume, search behavior, taxonomy, multilingual needs and governance. Draft requirements for sitemap, taxonomy, navigation, content models and migration strategy.

User-centered sitemap and navigation model.

Content types, taxonomy, metadata and governance model.

Content inventory and migration mapping.

Search and filtering strategy where applicable.

Editorial workflow and approval roles.

## 5.4 UX/UI & Design System

AI WORK INSTRUCTION — 5.3 UX/UI & Design System Ask whether brand standards exist, whether a redesign/rebrand is in scope, which user journeys need prototypes, device/browser requirements, design-system expectations and approval stages. Do not invent brand requirements.

Research-informed user journeys and wireframes.

Responsive visual design for approved breakpoints.

Reusable components and design-system documentation.

Accessibility incorporated into design decisions.

Interactive prototypes for priority workflows where appropriate.

## 5.5 Web Development & CMS

AI WORK INSTRUCTION — 5.4 Web Development & CMS Ask whether the organization mandates a CMS/framework or wants vendor recommendations. If technology is vendor-proposed, specify outcome requirements rather than naming a stack. Ask about content editing, workflows, roles, localization, versioning, preview, forms, search and integrations.

Production-ready front-end and back-end development.

CMS configuration/customization and reusable component library.

Editor-friendly page building and structured content.

Role-based permissions and editorial workflow.

Source control, development standards and documented deployment process.

## 5.6 Integrations & APIs

AI WORK INSTRUCTION — 5.5 Integrations & APIs Ask for every known integration, system owner, API availability, authentication method, data direction, frequency, sandbox availability, data classification and failure handling. Flag any integration mentioned elsewhere but missing here.

| System | Purpose | Direction | Method / API | Authentication | Criticality |
| --- | --- | --- | --- | --- | --- |
| [CRM] | [PURPOSE] | [Bi-directional / inbound / outbound] | [REST / SOAP / FILE / OTHER] | [METHOD] | [High / Med / Low] |
| [IDENTITY / SSO] | [PURPOSE] | [DIRECTION] | [METHOD] | [METHOD] | [CRITICALITY] |
| [OTHER SYSTEM] | [PURPOSE] | [DIRECTION] | [METHOD] | [METHOD] | [CRITICALITY] |

## 5.7 Content & Data Migration

AI WORK INSTRUCTION — 5.6 Content & Data Migration Ask what content/data the vendor must migrate, who cleans/approves it, whether automated migration is feasible, whether PDFs require accessibility remediation, and what validation/reconciliation is required. Define a migration rehearsal and cutover plan for material migrations.

Migration inventory and mapping.

Automated and/or manual migration approach.

Content transformation and data cleanup responsibilities.

Validation, reconciliation and exception reporting.

Final cutover and rollback plan.

## 5.8 Testing, Launch & Stabilization

AI WORK INSTRUCTION — 5.7 Testing, Launch & Stabilization Ask what testing the organization requires: functional, cross-browser/device, accessibility, security, performance, integration, user acceptance, regression, load, failover. Draft a defect severity model and go-live criteria.

Documented test plans and test evidence.

Defect triage and remediation.

User acceptance testing support.

Production readiness review and launch checklist.

Hypercare / stabilization period after launch.

## 5.9 Training, Documentation & Knowledge Transfer

AI WORK INSTRUCTION — 5.8 Training, Documentation & Knowledge Transfer Ask which roles need training and what documentation must remain after handoff. Include admin/editor training, technical runbooks, architecture diagrams, deployment procedures, content governance and recorded sessions if desired.

Administrator and content-editor training.

Technical and operational documentation.

Architecture and integration documentation.

Deployment, backup, recovery and support runbooks as applicable.

Knowledge-transfer sessions and final handoff.

# 6. Functional Requirements

AI WORK INSTRUCTION — 6. Functional Requirements Convert user needs into testable functional requirements. For each requirement, assign an ID, priority (Mandatory / Rated / Optional), acceptance method and vendor-response field. Avoid requirements that merely say “user-friendly,” “modern,” or “robust.”

| ID | Requirement | Priority | Vendor Response / Compliance | Notes |
| --- | --- | --- | --- | --- |
| FR-01 | Responsive presentation across supported desktop, tablet and mobile breakpoints. | Mandatory | [Comply / Partial / Exception] |  |
| FR-02 | Authorized staff can create, edit, preview, schedule and publish approved content without source-code changes. | Mandatory | [Response] |  |
| FR-03 | Role-based permissions support at least [ROLES / LEVELS]. | Mandatory | [Response] |  |
| FR-04 | Site search supports [KEY CONTENT TYPES] and appropriate filtering/sorting. | Rated | [Response] |  |
| FR-05 | Forms support validation, spam prevention, confirmation and routing to [SYSTEM]. | Mandatory | [Response] |  |
| FR-06 | System supports approved analytics/tagging without requiring vendor intervention for routine changes. | Rated | [Response] |  |
| FR-07 | Solution supports [LANGUAGES / TRANSLATION WORKFLOW] if applicable. | [Priority] | [Response] |  |
| FR-08 | Solution exposes or consumes documented APIs for approved integrations. | Mandatory | [Response] |  |
| FR-09 | Content components are reusable and governed through the approved design system. | Rated | [Response] |  |
| FR-10 | Authorized users can manage metadata, redirects, canonical URLs and indexation controls. | Mandatory | [Response] |  |

Add project-specific functional requirements below. Number every requirement so it can be traced to design, development, testing, acceptance and contract deliverables.

| ID | Requirement | Priority | Acceptance / Evidence |
| --- | --- | --- | --- |
| FR-11 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-12 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-13 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-14 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-15 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-16 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-17 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |
| FR-18 | [PROJECT-SPECIFIC REQUIREMENT] | [Mandatory / Rated / Optional] | [DEMO / TEST / DOCUMENT / OTHER] |

# 7. Technical & Architecture Requirements

AI WORK INSTRUCTION — 7. Technical & Architecture Requirements Ask whether architecture is prescribed or vendor-proposed. Capture mandatory enterprise standards, hosting boundaries, supported browsers, languages/framework constraints, source control, environments, CI/CD, API standards, observability, scaling, portability and documentation. If the organization has no mandatory stack, request a justified vendor recommendation and lifecycle plan.

## 7.1 Solution Architecture

Vendor shall describe the proposed architecture, major components, data flows, dependencies and deployment model.

Architecture shall avoid unnecessary proprietary lock-in and document any proprietary dependencies.

Vendor shall identify all third-party software, open-source components, licenses and recurring fees.

Solution shall support documented export/transition of organization-owned content and data.

## 7.2 Environments & DevOps

Separate development, test/staging and production environments unless otherwise approved.

Version-controlled source code in an organization-approved repository or transferable repository.

Repeatable deployment process with appropriate approvals and rollback capability.

Secrets shall not be embedded in source code.

Infrastructure-as-code and automated CI/CD are [required / preferred / vendor-proposed].

## 7.3 Performance & Scalability

| Metric / Scenario | Requirement | Target / Threshold | Evidence |
| --- | --- | --- | --- |
| Availability | Production service availability | [e.g., 99.9% / CONFIRM] | Monitoring / SLA |
| Traffic | Expected normal traffic | [SESSIONS / REQUESTS] | Capacity plan |
| Peak event | Expected peak / campaign / emergency traffic | [VOLUME] | Load test |
| Page performance | Priority page performance | [TARGET / CORE WEB VITALS] | Lab + field testing |
| API response | Critical API performance | [TARGET] | Performance test |

## 7.4 Browser & Device Support

Support at minimum: [DEFINE CURRENT + PREVIOUS MAJOR VERSIONS OF CHROME, EDGE, SAFARI, FIREFOX; MOBILE SAFARI / CHROME; OTHER ORGANIZATION REQUIREMENTS]. Vendor shall propose a practical support matrix and test approach.

# 8. Cybersecurity, Privacy & Compliance

AI WORK INSTRUCTION — 8. Cybersecurity, Privacy & Compliance Ask for the organization’s authoritative security policies, data classification, regulatory obligations, identity standards, vulnerability-management requirements, logging/monitoring expectations, breach notification, hosting controls and third-party risk requirements. Do not invent compliance obligations. Suggest common controls only as optional recommendations for review.

SECURITY REQUIREMENTS MUST BE RISK-BASED The items below are a structured starting point. Tailor them to the sensitivity of the system and organization policy. A public informational site and a portal handling regulated or sensitive data should not use identical security requirements.

Secure software development lifecycle and code review.

Dependency/component inventory and vulnerability management.

Encryption in transit using current approved protocols; encryption at rest where required.

Least-privilege access and role-based administration.

MFA/SSO integration where required.

Centralized logging, monitoring and incident support where applicable.

Vulnerability scanning and remediation before launch.

Independent penetration testing [required / optional / organization-provided].

Security incident notification and cooperation requirements.

Documented patching and end-of-life dependency management.

Secure backup and recovery where the vendor manages infrastructure.

## 8.1 Privacy & Data Handling

| Requirement Area | Organization Requirement / Placeholder |
| --- | --- |
| Data categories | [PUBLIC / INTERNAL / CONFIDENTIAL / PII / OTHER] |
| Data location | [REQUIRED / PREFERRED REGION OR NO RESTRICTION] |
| Subprocessors | [DISCLOSURE / APPROVAL REQUIREMENT] |
| Retention | [RETENTION / DELETION RULES] |
| Data export | [FORMAT / TIMING / CONTRACT TERMINATION] |
| Breach notification | [TIME / PROCESS PER POLICY] |
| Telemetry / AI use | [RESTRICTIONS ON USING ORGANIZATION DATA FOR TRAINING / ANALYTICS] |

# 9. Accessibility & Inclusive Design

AI WORK INSTRUCTION — 9. Accessibility & Inclusive Design Ask which accessibility laws/policies apply. For U.S. federal procurement, confirm Section 508 applicability. For other public-sector or enterprise organizations, confirm their required standard. If the user wants a baseline recommendation, suggest WCAG 2.2 Level AA for review, but do not represent it as a legal requirement unless confirmed.

The solution shall meet [SECTION 508 / WCAG VERSION & LEVEL / ORGANIZATION POLICY / OTHER CONFIRMED STANDARD]. The bidder shall describe accessibility expertise, design/development practices, automated and manual testing, assistive-technology testing, defect remediation and documentation.

Accessible interaction patterns and keyboard operation.

Semantic structure, labels, focus management and error handling.

Color contrast and non-color-dependent communication.

Accessible forms, documents and media as included in scope.

Testing with representative assistive technologies where required.

Accessibility conformance report / VPAT [if required].

Accessibility defects shall be included in acceptance criteria rather than deferred indefinitely.

# 10. SEO, AEO & Content Migration

AI WORK INSTRUCTION — 10. SEO, AEO & Content Migration Ask for current organic-search importance, analytics/search-console access, high-value landing pages, existing rankings, URL changes, content migration volume, structured data, site architecture, local/multilingual search and AI-search/AEO goals. Create a migration plan that preserves search equity and makes every changed URL traceable to a destination.

## 10.1 SEO Migration Requirements

Pre-launch crawl and URL inventory.

Preserve high-value URLs where practical.

Complete 301 redirect map for changed/retired URLs.

Metadata, canonical tags, robots directives and XML sitemaps.

Structured data/schema migration and validation where applicable.

Internal-link integrity and orphan-page review.

Google Search Console / Bing Webmaster Tools transition as applicable.

Post-launch crawl/indexation monitoring and remediation.

## 10.2 Answer Engine / AI Search Readiness

Clear semantic page structure and machine-readable content.

Schema markup appropriate to content/entities.

Consistent organization/entity information.

Direct-answer content patterns where appropriate.

Crawlability/rendering that does not unnecessarily hide primary content from search systems.

Technical capability to support future AEO/AI-search optimization without platform replacement.

# 11. Analytics, Measurement & Tagging

AI WORK INSTRUCTION — 11. Analytics, Measurement & Tagging Ask which analytics, tag management, consent, advertising, CRM and reporting tools are approved. Ask what constitutes a conversion and which events must be measured. Do not assume Google Analytics if another platform is mandated.

Implement or migrate [ANALYTICS PLATFORM].

Implement [TAG MANAGEMENT PLATFORM] with controlled publishing access.

Define and test conversion events and critical user journeys.

Preserve historical continuity where practical.

Document event/data layer naming and ownership.

Implement consent/privacy controls if required by policy.

Provide launch validation and analytics documentation.

# 12. Deliverables & Acceptance Criteria

AI WORK INSTRUCTION — 12. Deliverables & Acceptance Criteria For each workstream, create a tangible deliverable, due stage, acceptance criteria, reviewer and evidence. Avoid “website complete” as a single deliverable. Tie acceptance to measurable evidence and define how defects affect acceptance.

| Deliverable | Minimum Contents | Acceptance Evidence | Owner / Reviewer |
| --- | --- | --- | --- |
| Discovery & Requirements Package | Validated requirements, assumptions, risks, project plan | Written approval | [OWNER] |
| Information Architecture | Sitemap, taxonomy, navigation | Stakeholder approval / usability evidence | [OWNER] |
| UX/UI Design | Wireframes, designs, design system | Approved design package + accessibility review | [OWNER] |
| Technical Architecture | Architecture diagram, integrations, environments | Architecture/security approval | [OWNER] |
| Configured / Developed Platform | Production-ready functionality | Functional/UAT test results | [OWNER] |
| Content/Data Migration | Migrated content/data + reconciliation | Migration report / spot checks | [OWNER] |
| SEO Migration | Redirect map, metadata, sitemap, crawl results | Pre/post launch validation | [OWNER] |
| Security & Accessibility | Test results and remediation | Approved reports / no unresolved critical defects | [OWNER] |
| Training & Documentation | Training, runbooks, admin docs | Completion + materials delivered | [OWNER] |
| Launch & Stabilization | Deployment, hypercare, handoff | Go-live approval + stabilization exit | [OWNER] |

# 13. Project Schedule & Governance

AI WORK INSTRUCTION — 13. Project Schedule & Governance Ask for required launch date, blackout periods, approval gates, internal dependencies, content readiness, procurement/contracting assumptions and stakeholder availability. Draft a milestone schedule that is realistic for the confirmed scope; flag compressed timelines and suggest risk mitigations.

| Phase | Target Timing | Key Approval / Exit Criteria |
| --- | --- | --- |
| Kickoff & Discovery | [DATES] | Validated scope / plan |
| Architecture & IA | [DATES] | Architecture + sitemap approval |
| UX/UI Design | [DATES] | Design approval |
| Development & Configuration | [DATES] | Feature complete |
| Migration & Integration | [DATES] | Data/content validation |
| Testing / UAT | [DATES] | Acceptance / launch readiness |
| Production Launch | [DATE] | Go-live approval |
| Stabilization / Hypercare | [DATES] | Open critical issues resolved / handoff |

## 13.1 Governance

Vendor project manager shall maintain schedule, issue/risk log and decision log.

Weekly or agreed status reporting shall cover progress, upcoming work, decisions, risks, budget/scope impacts and required organization actions.

Changes affecting scope, price or schedule must follow the approved change-control process.

Escalation paths and decision authorities shall be documented at kickoff.

# 14. Bidder Qualifications & Key Personnel

AI WORK INSTRUCTION — 14. Bidder Qualifications & Key Personnel Ask which qualifications are truly necessary. Separate mandatory eligibility from rated experience. Avoid arbitrary minimum years/revenue unless procurement/risk policy justifies them. Tailor required roles to project complexity and ask bidders to identify subcontractors and allocation.

## 14.1 Minimum Qualifications

Legal authority and capacity to contract.

Required insurance and registrations at contract execution.

Demonstrated experience delivering projects comparable in complexity and risk.

Ability to meet required security, accessibility and contractual requirements.

Disclosure of material subcontractors and their responsibilities.

## 14.2 Proposed Team

| Role | Minimum / Desired Experience | Bidder Response |
| --- | --- | --- |
| Executive Sponsor | [REQUIREMENT] | [NAME / BIO / ALLOCATION] |
| Project Manager | [REQUIREMENT] | [NAME / BIO / ALLOCATION] |
| Solution / Technical Architect | [REQUIREMENT] | [NAME / BIO / ALLOCATION] |
| UX/UI Lead | [REQUIREMENT] | [NAME / BIO / ALLOCATION] |
| Front-End / Back-End Lead(s) | [REQUIREMENT] | [NAME / BIO / ALLOCATION] |
| SEO / Migration Lead | [IF REQUIRED] | [NAME / BIO / ALLOCATION] |
| Accessibility Specialist | [IF REQUIRED] | [NAME / BIO / ALLOCATION] |
| Security Specialist | [IF REQUIRED] | [NAME / BIO / ALLOCATION] |

## 14.3 References & Past Performance

Provide [3] references for projects comparable in scope, complexity, organization type and/or technical requirements. Include client, project summary, contract value range (if permitted), dates, services provided, key personnel involved and reference contact information.

# 15. Proposal Response Instructions

AI WORK INSTRUCTION — 15. Proposal Response Instructions Create a proposal response structure that mirrors the evaluation criteria. Make it easy for evaluators to find scored information. Ask whether page limits, file size, forms, signatures, portal upload, separate technical/cost volumes or redacted public copies are required.

Cover Letter and Authorized Signature

Executive Summary

Understanding of the Organization and Project

Proposed Technical Approach and Architecture

Project Methodology and Work Plan

UX/UI and Accessibility Approach

Content / Data / SEO Migration Approach

Security and Privacy Approach

Implementation, Testing and Launch Approach

Support and Maintenance Approach

Company Qualifications and Relevant Projects

Proposed Team and Subcontractors

Completed Requirements Matrix

Completed Pricing Schedule

Exceptions / Assumptions / Proposed Contract Changes

References

Required Certifications and Forms

BIDDER RESPONSE RULE Require bidders to clearly identify exceptions. Silence should not be interpreted as an exception. If a requirement is only partially satisfied, the response should explain the limitation, workaround, dependency and cost/schedule impact.

# 16. Pricing Schedule

AI WORK INSTRUCTION — 16. Pricing Schedule Ask whether the procurement will use fixed price, time and materials, milestone pricing, not-to-exceed, subscription, or a hybrid. Build a pricing form that separates implementation from recurring and optional costs. Include third-party licenses and assumptions so total cost of ownership can be compared.

| Cost Component | One-Time Price | Recurring / Annual | Assumptions / Notes |
| --- | --- | --- | --- |
| Discovery / Strategy | $[ ] | $[ ] |  |
| Information Architecture / UX | $[ ] | $[ ] |  |
| Visual Design / Design System | $[ ] | $[ ] |  |
| Development / CMS | $[ ] | $[ ] |  |
| Integrations / APIs | $[ ] | $[ ] |  |
| Content / Data Migration | $[ ] | $[ ] |  |
| SEO / Redirect Migration | $[ ] | $[ ] |  |
| Accessibility / Security Testing | $[ ] | $[ ] |  |
| Training / Documentation | $[ ] | $[ ] |  |
| Hosting / Cloud | $[ ] | $[ ] |  |
| Maintenance / Support | $[ ] | $[ ] |  |
| Third-Party Licenses | $[ ] | $[ ] |  |
| Optional Services | $[ ] | $[ ] |  |
| Travel / Expenses | $[ ] | $[ ] |  |
| TOTAL | $[ ] | $[ ] |  |

## 16.1 Rate Card

| Role / Service | Hourly Rate | Overtime / After-Hours | Notes |
| --- | --- | --- | --- |
| Project Manager | $[ ] | $[ ] |  |
| Solution Architect | $[ ] | $[ ] |  |
| UX/UI Designer | $[ ] | $[ ] |  |
| Front-End Developer | $[ ] | $[ ] |  |
| Back-End Developer | $[ ] | $[ ] |  |
| DevOps / Cloud Engineer | $[ ] | $[ ] |  |
| SEO Specialist | $[ ] | $[ ] |  |
| Accessibility Specialist | $[ ] | $[ ] |  |
| Security Specialist | $[ ] | $[ ] |  |
| Support Engineer | $[ ] | $[ ] |  |

# 17. Evaluation Methodology

AI WORK INSTRUCTION — 17. Evaluation Methodology Ask the user to confirm evaluation categories, weights, minimum thresholds, interview/demo stages, price-scoring formula and consensus process. Verify the weights total 100. Ensure every scored criterion corresponds to information explicitly requested in the proposal response instructions.

SAMPLE SCORING MODEL — CUSTOMIZE BEFORE RELEASE The weights below are a starting point only. The issuing organization should approve the final evaluation model before proposals are received.

| Evaluation Category | Points | What Evaluators Consider |
| --- | --- | --- |
| Understanding of Requirements | 10 | Comprehension of objectives, users, constraints and risks |
| Technical Approach & Architecture | 20 | Fit, scalability, maintainability, integrations, security |
| UX/UI, Accessibility & Content Approach | 10 | User-centered design, accessibility, governance, migration |
| Project Methodology & Schedule | 10 | Work plan, governance, risk, testing, launch |
| Relevant Experience & Past Performance | 10 | Comparable work and outcomes |
| Proposed Team | 10 | Expertise, availability, continuity |
| Security / Privacy / Risk | 10 | Controls and risk-management approach |
| Support / Maintenance / Knowledge Transfer | 5 | Operational readiness and handoff |
| Price / Total Cost of Ownership | 15 | Evaluated using approved price method |
| TOTAL | 100 |  |

## 17.1 Optional Interview / Demonstration

The organization may invite the highest-ranked bidders to participate in interviews, technical demonstrations, solution workshops, or clarification sessions if permitted by procurement rules. If scored, the RFP must state how this stage affects the final evaluation.

## 17.2 Price Evaluation

Use the organization-approved price evaluation method. If a formula is used, disclose it where required. Do not compare headline implementation price without also considering required recurring costs, licenses, hosting, support, migration and assumptions.

# 18. Commercial, Insurance & Contract Requirements

AI WORK INSTRUCTION — 18. Commercial, Insurance & Contract Requirements Ask the user for approved contractual requirements from legal/procurement/risk. Do not invent insurance limits, indemnity, governing law, warranty periods, background checks, bond requirements, public-records obligations, audit rights or intellectual-property language. Use the placeholders below to structure the review.

## 18.1 Insurance

| Coverage | Required Limit | Evidence / Notes |
| --- | --- | --- |
| Commercial General Liability | [$ / CONFIRM WITH RISK] | Certificate / endorsements as required |
| Professional Liability / E&O | [$ / CONFIRM] | Technology/professional services |
| Cyber Liability | [$ / CONFIRM] | If applicable to system/data risk |
| Workers’ Compensation | [STATUTORY / POLICY] | As applicable |
| Automobile Liability | [$ / N/A] | If applicable |

## 18.2 Intellectual Property & Licensing

Define ownership of custom source code, designs, documentation, configuration and content.

Require disclosure of third-party and open-source components and applicable licenses.

Define rights to pre-existing vendor tools/frameworks and any perpetual licenses needed for continued operation.

Ensure organization data remains organization property.

Define source-code repository and handoff requirements.

## 18.3 Warranty

Vendor shall provide a warranty period of [NUMBER / UNIT] following [LAUNCH / ACCEPTANCE], during which defects attributable to delivered work are corrected without additional charge, subject to approved exclusions. Final warranty language must be reviewed by legal/procurement.

## 18.4 Support & Service Levels

| Severity | Example | Initial Response | Target Restoration / Resolution |
| --- | --- | --- | --- |
| P1 / Critical | Production unavailable / severe security event | [TIME] | [TIME / PROCESS] |
| P2 / High | Major feature unavailable / material impact | [TIME] | [TIME] |
| P3 / Medium | Degraded functionality / workaround exists | [TIME] | [TIME] |
| P4 / Low | Minor issue / request | [TIME] | [TIME] |

## 18.5 Additional Contract Topics

Confidentiality / NDA.

Indemnification and limitation of liability.

Background screening / security clearances if required.

Subcontractor approval and flow-down obligations.

Conflict-of-interest disclosure.

Records retention / audit / public records requirements where applicable.

Termination, transition assistance and data return/destruction.

Change control and out-of-scope authorization.

Governing law / venue / dispute process.

Required federal/state/local clauses and certifications.

# 19. Submission, Questions & Addenda

AI WORK INSTRUCTION — 19. Submission, Questions & Addenda Ask for the approved procurement portal, email/address, file format, maximum size, required naming convention, signature rules, number of copies, separate cost proposal requirements, due time/time zone, late-proposal policy and public-record/redaction instructions. Do not invent submission logistics.

| Submission Method | [PROCUREMENT PORTAL / EMAIL / PHYSICAL / OTHER] |
| --- | --- |
| Submission Address / URL | [ADDRESS / URL] |
| Proposal Due | [DATE / TIME / TIME ZONE] |
| File Format | [PDF / DOCX / XLSX / FORMS] |
| File Naming | [CONVENTION] |
| Maximum Size | [LIMIT] |
| Separate Cost Proposal | [YES / NO – INSTRUCTIONS] |
| Questions Submitted To | [EMAIL / PORTAL] |
| Questions Due | [DATE / TIME] |
| Addenda Location | [PORTAL / URL] |
| Late Proposals | [APPROVED POLICY LANGUAGE] |

# 20. Appendices & Response Forms

AI WORK INSTRUCTION — 20. Appendices & Response Forms Review all appendices for consistency with the body. Add only forms bidders are actually expected to complete. Ensure no appendix contains requirements that are absent from the evaluation model or contradict the main RFP.

## Appendix A — Bidder Information Form

| Legal Company Name |  |
| --- | --- |
| DBA / Trade Name |  |
| Headquarters Address |  |
| Primary Proposal Contact |  |
| Email / Phone |  |
| Year Established |  |
| Entity Type / State of Formation |  |
| UEI / SAM.gov (if applicable) |  |
| Small / Disadvantaged / Other Status (if applicable) |  |
| Authorized Signatory |  |

## Appendix B — Requirements Compliance Matrix

| Req. ID | Requirement | Comply | Partial | Exception | Response Reference |
| --- | --- | --- | --- | --- | --- |
| [ID-01] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-02] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-03] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-04] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-05] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-06] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-07] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-08] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-09] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |
| [ID-10] | [REQUIREMENT] | ☐ | ☐ | ☐ | [PAGE / SECTION] |

## Appendix C — Reference Form

| Field | Response |
| --- | --- |
| Client / Organization |  |
| Project Name |  |
| Dates |  |
| Approx. Contract Value |  |
| Scope / Technologies |  |
| Key Personnel |  |
| Reference Contact |  |
| Email / Phone |  |

## Appendix D — Exceptions & Assumptions

| RFP Section / Requirement | Exception or Assumption | Impact on Price / Schedule / Scope |
| --- | --- | --- |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |
| [SECTION] | [EXCEPTION / ASSUMPTION] | [IMPACT] |

## Appendix E — Vendor Questions Log (Internal Use)

| # | Bidder Question | Organization Response | Addendum Ref. |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |

## Appendix F — Final Pre-Issue Quality Check

☐ Scope, deliverables and acceptance criteria align.

☐ Pricing form captures all material cost categories.

☐ Evaluation weights total 100 and match proposal instructions.

☐ Every mandatory requirement is necessary and testable.

☐ Security, privacy and accessibility requirements were reviewed by appropriate stakeholders.

☐ Known integrations, migration volumes and incumbent technologies are disclosed sufficiently for pricing.

☐ Dates are consistent throughout the RFP.

☐ Insurance and contract terms are approved.

☐ Submission instructions and time zone are unambiguous.

☐ All bracketed placeholders are completed or intentionally retained.

## Appendix G — AI Finalization Prompt

AI WORK INSTRUCTION Perform a final procurement-quality review of this Web Development RFP. Return: (1) unresolved placeholders; (2) contradictions; (3) requirements that are vague or not testable; (4) items that materially affect bidder pricing but are missing; (5) requirements appearing in evaluation criteria but not proposal instructions, or vice versa; (6) security/privacy/accessibility items needing specialist confirmation; (7) mandatory requirements that may unnecessarily restrict competition; (8) schedule risks; (9) missing acceptance criteria; and (10) a final list of human approvals required before publication. Do not silently resolve unknown facts.

AI WORK INSTRUCTION After the human user resolves all flagged items, produce a clean “Release Candidate” version with all AI instruction boxes removed, while preserving the approved procurement content and section numbering. Do not remove confirmed legal/procurement language or change evaluation weights without explicit approval.

THOUGHT MEDIA™

RFP Writing • Requirements Gathering • Scope of Work Development • Procurement Advisory

For complex enterprise and public-sector procurements, Thought Media™ can help develop a requirements-specific RFP from discovery through final solicitation structure.

thoughtmedia.com

1 (800) 916 3864 x9902